D3-Demo

Implementation Roadmap

Phases 0–4 • Path B Target

Implementation Roadmap

Generative Models — Final Project

Tianshi Wang

emlyon business school — MSc Data Science & AI Strategy

April 2026

# 1. Roadmap Overview

This roadmap implements the D3-Demo system defined in the companion Project Proposal. It follows a layered strategy: each phase produces a demoable state, and each phase can serve as a fallback if subsequent phases cannot be completed.

Target: Path B — event-driven closed loop with execution and outcome feedback (~50h).

Fallback: Path A — V2 + Policy Gate with sequential event processing (~20h, end of Phase 1).

Guiding principle: the V2 reasoning DAG is reused with minimal additive extension; the D3 event loop is implemented as an outer orchestrator around it.

# 2. Phase 0: Freeze Scope + Design Contracts (4h)

| Task | Detail | Output |
| --- | --- | --- |
| Define event schema | EventPayload Pydantic model: event_id, event_type, severity, affected_entities, timestamp, parameters | src/event_schema.py |
| Define outcome schema | ExecutionOutcome Pydantic model: action_taken, cost_incurred, sla_impact, state_delta, timestamp | src/outcome_schema.py |
| Define policy gate contract | PolicyDecision: auto_execute / human_required. Config: risk_level thresholds (LOW=auto, MEDIUM/HIGH=human). | src/policy_gate.py (interface) |
| Write D3_BOUNDARY.md | Frozen scope doc: what changes, what stays, forbidden modifications. | D3_BOUNDARY.md |

Files modified: None. All new files.

Files protected: Existing V2 files are protected by default. Only explicitly listed files may be modified in subsequent phases, and only additively.

# 3. Phase 1: Policy Gate + Sequential Events (12h)

This phase produces Path A: the minimum viable D3 increment.

| Task | Detail | Files |
| --- | --- | --- |
| Implement Policy Gate | Pure function: (GovernanceOutput, config) → PolicyDecision. Rules-only, deterministic. LOW=auto, MEDIUM/HIGH=human. Tests: 15+. | src/policy_gate.py |
| Wire into graph | Add policy_gate_node after governance, before supervisor. Auto-approved cases skip supervisor; escalated cases proceed to supervisor as before. | src/graph.py (additive) |
| Event sequence runner | Simple loop: iterate through a list of case_ids, run each through the graph with policy gate. Not a true event engine yet. | src/event_sequence.py |
| Streamlit update | Add auto-execute indicator in UI. Show which cases were auto-approved vs human-reviewed. | app.py (additive) |
| Tests | Policy gate unit tests, graph integration test with auto-execute path. | tests/test_policy_gate.py |

Demoable state: Sequence of cases processed with policy-gated semi-autonomy. Some auto-approved, some escalated.

Fallback value: This IS Path A. If nothing else works, this is the demo.

# 4. Phase 2: Event Engine + TwinState Hot-Patch (12h)

| Task | Detail | Files |
| --- | --- | --- |
| Event Engine | Generate events from templates with controlled parameters. Event types from 6 categories. Output: ordered list of EventPayload. | src/event_engine.py |
| Event-to-state mapper | Pure function: (EventPayload, TwinState) → patched TwinState + scenario_context. Replaces static case loading for the event-driven path. | src/event_state_mapper.py |
| TwinState hot-patch | Add apply_event_patch() method to TwinState. Must not break existing apply_action(). Preserves V1 frozen interface. | twin_state.py (additive method) |
| Loop orchestrator | Outer loop: pull event → patch state → invoke V2 graph → policy gate → collect result. V2 graph is reused as inner sub-graph. | src/event_loop.py |
| Tests | Event engine output validation, state patch correctness, loop integration. | tests/test_event_*.py |

Demoable state: Events flow into the system, patch state, trigger reasoning. True event-driven behavior.

Critical design: V2 graph is reused wholesale as an inner sub-graph. The event loop is an OUTER orchestrator, not a replacement of the LangGraph DAG.

# 5. Phase 3: Execution Adapters + Outcome Feedback (12h)

| Task | Detail | Files |
| --- | --- | --- |
| Execution adapters | Per-action simulated executors: expedite_adapter, transfer_adapter, compensate_adapter, no_action_adapter. Each: (action, TwinState) → (mutated_state, ExecutionOutcome). Grounded in compute_total_cost(). | src/execution_adapters.py |
| Outcome store | Append-only store for ExecutionOutcome records. Separate from case JSON. Provides aggregation queries (avg_cost, resolution_rate, etc.). | src/outcome_store.py |
| Wire into loop | After policy gate approves: invoke adapter → write outcome → update TwinState for next event. | src/event_loop.py (extend) |
| Outcome summary injection | Inject outcome_store.summary() into Governance Agent context for subsequent events. Non-ML: just statistics. | src/event_loop.py (extend) |
| Tests | Adapter correctness, outcome store CRUD, loop with feedback. | tests/test_execution_*.py |

Demoable state: Complete closed loop: event → reasoning → policy gate → execution → outcome → feedback. This is Path B.

# 6. Phase 4: Event-Centric UI (10h)

| Task | Detail | Files |
| --- | --- | --- |
| Event timeline panel | Vertical timeline showing events as they arrive, color-coded by severity. Click to expand. | app.py (Streamlit) |
| Decision panel | Current event governance recommendation + policy gate result. Human approval buttons for escalated cases. | app.py (Streamlit) |
| Outcome log | Running log of executed actions and outcomes. Summary statistics. | app.py (Streamlit) |

Demoable state: Full visual demo of the event-driven exception loop in Streamlit.

Default stack: Streamlit. React frontend is a future option (Path C scope), not a Path B commitment.

# 7. Scope-Cut Ladder

If time runs out, cut in this order:

- Drop outcome summary injection (Phase 3 partial) — loop still works, just no cross-event augmentation

- Drop event-centric UI (Phase 4) — use Streamlit with event sequence runner

- Drop execution adapters + outcome feedback (Phase 3) — retreat to Phase 1 end state

- Drop Event Engine (Phase 2) — retreat to Path A: V2 + Policy Gate

- Drop Policy Gate (Phase 1) — retreat to V2 as-is (still a complete, tested system)

# 8. File Impact Summary

| File | Action | Constraint |
| --- | --- | --- |
| evaluation.py | FROZEN | Never modified. Research Core. |
| twin_state.py | ADDITIVE ONLY | Add apply_event_patch(). Existing methods unchanged. |
| data/cases/*.json | FROZEN | Never modified. Oracle truth. |
| action_code_mapper.py | FROZEN | Never modified. Bridge contract. |
| agents/*.py | FROZEN | Reused as-is through graph invocation. |
| src/graph.py | ADDITIVE | Add policy_gate_node. Existing nodes unchanged. |
| app.py | ADDITIVE | Add event sequence UI elements. |
| src/event_engine.py | NEW | Event generation from templates. |
| src/event_schema.py | NEW | Pydantic event models. |
| src/outcome_schema.py | NEW | Pydantic outcome models. |
| src/policy_gate.py | NEW | Risk-based routing logic. |
| src/execution_adapters.py | NEW | Simulated action executors. |
| src/outcome_store.py | NEW | Append-only outcome storage. |
| src/event_loop.py | NEW | Outer loop orchestrator. |
| src/event_state_mapper.py | NEW | Event-to-TwinState patch logic. |

End of Implementation Roadmap

Companion documents: D3_Demo_Project_Proposal.docx • D3_Demo_Path_C_Vision.docx