D3-Demo

Path C: Full D3 Vision

Future Phase — Out of Current Deliverable Scope

Future Vision Document

Generative Models — Final Project

Tianshi Wang

emlyon business school — MSc Data Science & AI Strategy

April 2026

# 1. Purpose of This Document

This document describes the full D3 vision (Path C) as a future-phase extension beyond the current D3-Demo deliverable (Path B). It is provided for reference and planning purposes. No Path C work begins until Path B is fully delivered and demoable.

# 2. Vision Statement

Path C transforms D3-Demo from a system that processes events into a system that learns from them. The key shift: decisions made in earlier events should measurably improve the quality of decisions made in later events — not through ML model training, but through structured episodic memory, adaptive policy thresholds, and governance context reinforcement grounded in observed outcomes.

# 3. Path B → Path C Evolution Points

| Evolution point | Path B (current) | Path C (future) | Question it answers |
| --- | --- | --- | --- |
| 1. Learning module | No cross-event learning. Each event processed independently. | Episodic memory: outcome history is structured, queryable, and injected into agent prompts. | Does showing agents their past outcomes improve recommendation quality? |
| 2. Adaptive policy gate | Static thresholds: LOW=auto, MEDIUM/HIGH=human. | Thresholds adjust based on outcome history. Poor auto-execute outcomes trigger more escalation. | Can the system self-calibrate its autonomy level? |
| 3. Replan trigger | No replanning after execution. | If outcome deviates significantly from expected cost, trigger re-reasoning cycle. | Can the system recover from its own bad decisions? |
| 4. Multi-event correlation | Events processed sequentially and independently. | Sliding window detects cascading patterns and emits compound event alerts. | Can the system recognize related events? |
| 5. Full React dashboard | Streamlit or minimal event timeline UI. | Complete React dashboard: real-time event stream, decision trace, outcome analytics, session replay. | Can a non-technical user operate the system? |
| 6. Session management | Single session: run events, observe, stop. | Multi-session: save/load, compare outcomes, A/B test policy configs. | Can the system demonstrate improvement across sessions? |

# 4. Architecture Delta

Path C adds three new modules and extends two existing ones from Path B:

| Module | Action | Detail |
| --- | --- | --- |
| src/learning_module.py | NEW | Episodic memory manager: stores structured outcome records, provides query interface (by event_type, risk_level, action_type), generates context summaries for agent injection. |
| src/replan_trigger.py | NEW | Monitors execution outcomes against expected costs. If ¦actual − expected¦ > threshold, triggers re-reasoning with outcome as additional context. |
| src/event_correlator.py | NEW | Sliding window over recent events. Detects co-occurrence patterns and emits compound_event alerts with elevated severity. |
| src/policy_gate.py | EXTEND | Add adaptive threshold logic: read outcome aggregates, adjust escalation thresholds per event_type based on historical auto-execute success rate. |
| src/event_loop.py | EXTEND | Add replan loop (check trigger after execution; re-invoke reasoning if fired). Add learning module context injection before each reasoning cycle. |

# 5. Estimated Effort and Risks

Estimated effort: ~80+ hours beyond Path B completion.

Key risks specific to Path C:

- Learning module definition ambiguity. "Learning" without ML needs precise scoping. The sweet spot is structured episodic memory with deterministic query and summarization — not actual model training.

- Replan loop termination. If replanning triggers too aggressively, the loop may not converge. Requires a max-replan-count guard and cost-improvement threshold.

- Graph topology complexity. Path B uses an outer orchestrator calling V2 DAG. Path C adds conditional re-invocation — nested loops that may need a state-machine wrapper beyond LangGraph.

- React dashboard scope. A full event-stream dashboard with real-time updates, session management, and analytics is a standalone frontend project. Conservative estimate: 30–40 hours.

- Testing complexity. Cross-event learning and replanning create stateful, order-dependent test scenarios. Test suite may need to double.

# 6. Success Criteria

- Measurable improvement: average regret or cost-to-recover decreases across a 20-event session compared to the fixed-threshold Path B baseline.

- Adaptive autonomy: policy gate thresholds visibly shift in response to outcome history.

- Recovery from bad decisions: at least one replan scenario where the system corrects a poor initial decision.

- Compound event detection: at least one scenario where correlated events are identified as compound disruption.

- User-operable dashboard: a non-technical user can start a session, approve escalated decisions, and review analytics.

# 7. Progression Path Summary

| Path | Identity | Core capability | Limitation |
| --- | --- | --- | --- |
| A | V2 + Policy Gate | Semi-autonomous routing | Still case-by-case; no event loop or execution |
| B | Event-driven closed loop | Event → reason → policy → execute → outcome → feedback | Each event independent; no cross-event learning |
| C | Self-improving exception loop | Learning + adaptive policy + replan + compound detection | Synthetic only; not production-grade |

End of Path C Vision Document

Companion documents: D3_Demo_Project_Proposal.docx • D3_Demo_Implementation_Roadmap.docx