Path C — Detailed Implementation Roadmap v2.1

Supply Chain Twin D3 Project

Scope: Phase 0 / 1 / 2 / 3 (Path C-min).

Post-Phase-3 next steps appear only as a short backlog section.

### Change log vs v1 (what owner flagged, what v2 fixes)

| # | Owner issue in v1 | Fix in v2 |
| --- | --- | --- |
| 1 | event_result got adaptive_adjustment via schema bump → Path B contract re-touched | Introduce SessionEventRecord as Path C overlay that wraps Path B event_result unchanged |
| 2 | Mixed version tokens (v0, v1, v0.1, v1.1) without rule | New Versioning Policy section, all schemas follow it |
| 3 | "Remove timestamp noise" in Phase 0 snapshot | Demo stream is deterministic by construction → exact compare, no normalization needed |
| 4 | session_id[:16] without justification | Full SHA-256 hex (64 chars), no wall-clock input |
| 5 | round(x, 4) unclear where it applies | Rule: round only at serialization / reporting boundary; internal keeps full precision |
| 6 | Execution hardening only require_metadata=True | Added explicit preflight validation layer; Path C main path forbids text-fallback |
| 7 | human_readable_reason >= 50 chars | Replaced with structural explainability requirement |
| 8 | Adaptive vs governance truth boundary unclear | Dual-track contract: governance truth vs adaptive overlay truth, never collapsed |
| 9 | Phase 3 said "BASELINE_STATIC vs PATH_C_COLD KPIs completely identical" | Corrected: only cold-phase behavior identical; warm-phase of cold-run may diverge |
| 10 | KPI denominators loose | All 5 KPIs get precise denominator definition; add known_outcome_coverage diagnostic |
| 11 | "TwinState only has 3 mutation entry points" (inaccurate — apply_action exists) | Rewritten as "no new mutation style introduced" |
| 12 | Phase 3.5 was a full pseudo-phase | Replaced by short Post-Phase-3 Next Steps |
| 13 | Agent-visible memory not surfaced in backlog | Added as explicit independent backlog item |
| 14 | Acceptance criteria flat | Split into contract / behavior / test / rollback acceptance |
| 15 | Output format | .md and .docx both provided |

### Change log v2 → v2.1 (four follow-up consistency corrections)

| # | Issue in v2 | Fix in v2.1 |
| --- | --- | --- |
| v2.1-A | Phase 2 Step 3 said "records preflight_failed in the Path B baseline_event_result overlay field" — self-contradictory | preflight_failed now lives exclusively in SessionEventRecord.effective_decision.execution_status; baseline_event_result is never modified. EffectiveDecisionRef schema extended with an execution_status field whose Literal includes the Path-C-only preflight_failed value |
| v2.1-B | Several Phase 2/3 assertions hardcoded "first 3 events" even though min_records_for_shift is parameterized | All such wording now reads "first min_records_for_shift events (default min_records_for_shift=3)"; cold-start test is parameterized to run on at least two values of N |
| v2.1-C | KPI definitions did not state which layer of SessionEventRecord each field is read from | Added explicit "KPI data source locations" table in §3.D: overlay fields (effective_decision.*) are the canonical source for execution_status / final_route / action_taken; baseline fields (baseline_event_result["execution_outcome"].*) are the source for cost_incurred / sla_impact |
| v2.1-D | Cold-start threshold ownership was ambiguous across Phase 1 / Phase 2 | Canonical owner is AdaptivePolicyGateConfig.min_records_for_shift (Phase 2). MemorySummary / memory_summarizer are consumers only; Phase 1 callers pass 3 as a placeholder default; Phase 2 onward, event_loop_c reads the canonical value and passes it down |

# 0. Governing Sections (read these before any phase)

## 0.1 Schema Layering Summary

Path C introduces three tiers of records, layered explicitly. No tier ever writes into another.

### Tier 1 — Path B raw output (FROZEN in Phase 0, never touched again)

| Record | Owner | Frozen content |
| --- | --- | --- |
| EventPayload | event_schema.py | 6 fields + 6-type EventType enum |
| ExecutionOutcome | outcome_schema.py | 8 fields + Literal["EXPEDITE","TRANSFER","COMPENSATE","NO_ACTION"] |
| PolicyDecision | policy_gate.py | 5 fields |
| GovernanceOutput | agents/governance_agent.py | 8 fields, shape and semantics |
| _governance_meta | graph runtime | 3 fields |
| event_result (Path B) | event_loop.run_event_loop output list element | 9 keys |
| outcome_summary (Path B) | outcome_store.summary() | 11 fields + schema_version (see §0.2) |

Phase 2 does not add fields to event_result. Phase 2 does not modify PolicyDecision.

### Tier 2 — Path C session overlay (NEW, layered on top)

SessionEventRecord wraps one Path B event_result and adds Path C-specific overlay fields.

class SessionEventRecord:

# --- embedded Path B record, byte-preserved ---

baseline_event_result: dict   # the untouched Path B event_result

# --- Path C overlay fields ---

session_id: str

mode: Literal["BASELINE_STATIC", "PATH_C_COLD", "PATH_C_WARM"]

policy_route_source: Literal[

"baseline_static", "adaptive_adjusted", "cold_start_fallback"

]

adaptive_adjustment: AdaptivePolicyAdjustment | None

governance_truth: GovernanceTruthRef      # see §0.3 dual-track rule

effective_decision: EffectiveDecisionRef  # what the system actually did

memory_record_id: str | None              # FK into MemoryStore for this event

# --- schema plumbing ---

schema_version: str

Key invariant (addresses owner point 1):

Path B's event_result is never modified by Path C. SessionEventRecord is an envelope; Path B record lives inside as an immutable dict. Consumers that want Path B behavior read .baseline_event_result; consumers that want Path C overlay read the overlay fields.

### Tier 3 — Path C session artifact (NEW, aggregate)

class SessionArtifact:

session_id: str

config: SessionConfig

event_records: list[SessionEventRecord]

memory_snapshot: MemorySnapshot

kpis: SessionKPIs

schema_versions: dict[str, str]  # all component versions at serialization

## 0.2 Versioning Policy

Format: MAJOR.MINOR (e.g. 1.0, 1.1, 2.0). No v prefix, no patch segment.

#### Starting versions

| Schema | Initial version |
| --- | --- |
| Path B outcome_summary with new schema_version field | 1.0 |
| Path B event_result with new schema_version field | 1.0 |
| All Path C schemas (MemoryRecord, MemorySummary, MemoryQuery, AdaptivePolicyAdjustment, SessionEventRecord, SessionArtifact, SessionKPIs, SessionConfig, GovernanceTruthRef, EffectiveDecisionRef) | 1.0 |

#### Bump rules

| Change type | Version bump | Example |
| --- | --- | --- |
| New optional field with safe default | MINOR (1.0 → 1.1) | Adding notes: str = "" to MemoryRecord |
| New required field | MAJOR (1.0 → 2.0) | Adding required session_hash to SessionArtifact |
| Removing a field | MAJOR | Anything that breaks old readers |
| Changing a field's semantics | MAJOR | Changing auto_execute_success_rate denominator |
| Changing a field's type or Literal value set | MAJOR | Expanding policy_route_source to a new literal |
| Renaming a field | MAJOR | Always — old readers break |
| Tightening a validator that rejects previously-valid values | MAJOR | Narrowing a field range |
| Purely cosmetic documentation change | No bump | — |

#### Registry requirement

- Every schema change updates PATH_C_SCHEMA_REGISTRY.md in the same PR.

- Registry lists: schema name, current version, complete field list with types, change history.

#### Fixture update rule

Any MINOR or MAJOR bump requires updated fixtures under tests/fixtures/. CI compares fixture schema_versions to PATH_C_SCHEMA_REGISTRY.md and fails on mismatch.

## 0.3 Governance Truth vs Adaptive Overlay Truth (dual-track rule)

This section resolves owner point 8 definitively.

#### Governance truth (Tier 1, unchanged)

- governance_output["risk_level"] = the LOW/MEDIUM/HIGH produced by governance_agent

- governance_output["recommended_action"] = agent's recommended action text

- _governance_meta["recommended_candidate_type"] = structured operational action

Adaptive policy never overwrites any of these fields.

#### Adaptive overlay truth (Tier 2, new)

Lives exclusively inside SessionEventRecord via two dedicated sub-records, never mixed with governance truth.

class GovernanceTruthRef:

"""Frozen snapshot of what governance_agent said. Read-only."""

risk_level: str                    # from governance_output

recommended_candidate_type: str    # from _governance_meta

schema_version: str

class EffectiveDecisionRef:

"""What the system actually did after adaptive overlay and routing.

In BASELINE_STATIC mode, every field here mirrors the corresponding

value in baseline_event_result by construction.

In PATH_C_* modes, any Path-C-originated status (notably

"preflight_failed") surfaces ONLY here, never inside baseline_event_result.

"""

effective_risk: str                # pre or post adjustment

final_route: Literal["AUTO_EXECUTE", "HUMAN_REQUIRED"]

action_taken: Literal["EXPEDITE","TRANSFER","COMPENSATE","NO_ACTION"] | None

execution_status: Literal[

"executed", "executed_via_demo_override",

"awaiting_human_review",

"execution_failed", "unknown_route",

"preflight_failed",              # Path-C-only status

]

schema_version: str

Hard rule:

In any Path C artifact, test, or report, GovernanceTruthRef and EffectiveDecisionRef are always side-by-side. No code, no documentation, no test is allowed to collapse them into a single value. Any divergence between the two is explained by SessionEventRecord.adaptive_adjustment.

# Phase 0 — Contract Freeze + Baseline Snapshot + Boundary Hardening

Timebox: ~6–8h

No learning / adaptive / memory logic in this phase. Only freeze, snapshot, lint.

### 0.A Objective

Convert the current Path B real behavior into byte-exact fixtures; lock down all Path C schemas as empty class skeletons; turn boundary rules into enforced CI checks. Every subsequent Phase measures itself against the baseline produced here.

### 0.B Files Touched (Path B — minimal additive only)

| File | Change | Justification |
| --- | --- | --- |
| src/outcome_store.py | summary() returns additional key "schema_version": "1.0" at top level | Owner-approved additive; enables Path C version tracking |
| src/event_loop.py | Each event_result gets top-level "schema_version": "1.0" | Same justification |

All other Path B files are untouched and under freeze: twin_state.py, graph.py, policy_gate.py, execution_adapters.py, event_schema.py, outcome_schema.py, event_engine.py, event_state_mapper.py, supervisor.py, evaluation.py, action_code_mapper.py, all agents/*.

### 0.C New Files

src/learning/

├── __init__.py

└── memory_schema.py          # Classes only, no logic

src/adaptive/

├── __init__.py

└── adaptive_schema.py        # Classes only, no logic

src/session/

├── __init__.py

└── session_schema.py         # Classes only, no logic

#   SessionConfig, SessionArtifact, SessionKPIs,

#   SessionEventRecord, GovernanceTruthRef, EffectiveDecisionRef

tests/

├── fixtures/

│   ├── d3_baseline_v1_demo_stream.json

│   ├── d3_baseline_v1_oracle_matrix.json

│   └── path_c_schema_samples_1_0.json

├── test_d3_baseline_v1_snapshot.py

├── test_path_c_schema_frozen.py

├── test_path_c_import_topology.py

└── test_outcome_summary_version.py

PATH_C_BOUNDARY.md

PATH_C_SCHEMA_REGISTRY.md

### 0.D Contracts Frozen

Tier 1 (Path B) — frozen exactly: EventPayload, ExecutionOutcome, PolicyDecision, GovernanceOutput, _governance_meta, data/cases/*.json, evaluation.py API, action_code_mapper.py API.

Tier 1 (Path B) — frozen with schema_version added: outcome_summary v1.0, event_result v1.0.

Tier 2 (Path C) — schema shape frozen, runtime logic deferred to later phases: MemoryRecord, MemoryQuery, MemorySummary, AdaptivePolicyAdjustment, AdjustmentRuleSpec, SessionConfig, SessionEventRecord, SessionArtifact, SessionKPIs, GovernanceTruthRef, EffectiveDecisionRef — all v1.0.

### 0.E Tests to Add

Addresses owner point 3 (no "noise" language):

generate_demo_event_stream() takes a fixed t0 and interval_minutes, all timestamps are derived from these inputs, and run_event_loop never calls datetime.now(). Therefore run_event_loop(generate_demo_event_stream()) output is deterministic by construction. Snapshot tests do exact byte comparison — no normalization function is introduced.

- test_d3_baseline_v1_snapshot.py::test_demo_stream_output_exact — output serialized via json.dumps(..., sort_keys=True, separators=(",", ":")) is byte-identical to fixture.

- test_d3_baseline_v1_snapshot.py::test_oracle_matrix_exact — 20 cases × 3 modes via compile_graph() byte-identical to fixture.

- test_path_c_schema_frozen.py — per Path C schema: key set equals expected, schema_version default correct, sample roundtrips without loss.

- test_path_c_import_topology.py — AST scan of Path C dirs forbids: import evaluation, import action_code_mapper, open("data/cases, uuid.uuid4, datetime.now()/utcnow(), time.time(), naive datetime construction.

- test_outcome_summary_version.py — OutcomeStore().summary()["schema_version"] == "1.0".

### 0.F Acceptance Criteria

#### Contract acceptance

- PATH_C_BOUNDARY.md exists, owner-approved

- PATH_C_SCHEMA_REGISTRY.md lists all 13 schemas with v1.0 and full fields

- All Path C schema classes contain no logic beyond Pydantic validators

#### Behavior acceptance

- run_event_loop(generate_demo_event_stream()) byte-identical on repeat runs within a single process

- Same command in a fresh Python process still byte-identical

- outcome_store.summary() shape unchanged except for new schema_version key

#### Test acceptance

- All Phase 0 new tests pass

- Path B's existing 1040 tests all pass (two schema_version fixture updates acceptable and listed in PR description)

#### Rollback / fallback acceptance

- If adding schema_version to outcome_store.summary() breaks a Path B test, revert that additive change and move version injection into event_loop_c.py wrapper in Phase 1 instead. Phase 0 ships without that one addition, no scope loss.

### 0.G Explicit Out-of-Scope

Any memory write/read logic; any adaptive policy logic; any session orchestrator logic; any persistence implementation; any CLI; any frontend; any agent-visible memory; any replan; any correlator.

# Phase 1 — Episodic Memory Core + Session Skeleton + Persistence

Timebox: ~14–16h

### 1.A Objective

Build Path C's memory and session substrate: EpisodicMemory fully operational with append, query, summarize, snapshot; event_loop_c.py wraps Path B's run_event_loop and produces SessionArtifact; JSONL persistence plus byte-identical replay.

Intentional Phase 1 end-state: memory is populated but not consumed. The learning consumer (adaptive policy gate) arrives in Phase 2. Phase 1's acceptance lives in memory correctness and session determinism, not in behavioral change.

### 1.B Files Touched (Path B)

Zero Path B changes. Path B is under full freeze from this point forward.

### 1.C New Files

src/learning/

├── memory_schema.py            # Phase 0 classes; Phase 1 adds pure helper methods

├── episodic_memory.py          # EpisodicMemory: append / query / summarize / snapshot

└── memory_summarizer.py        # Pure functions: records × MemoryQuery → MemorySummary

src/outcome_persistence/

├── __init__.py

└── jsonl_store.py              # JSONL append-only with crash-resilient read

src/session/

├── session_schema.py           # Phase 0 classes; Phase 1 adds serialization helpers

├── session_manager.py          # Session start / save / load / replay

└── digests.py                  # deterministic digests

src/event_loop_c.py             # Path C outer orchestrator wrapping run_event_loop

scripts/

└── run_session.py              # CLI entry point

tests/

├── test_episodic_memory.py

├── test_memory_summarizer.py

├── test_jsonl_store.py

├── test_session_manager.py

├── test_event_loop_c_wrapping.py

├── test_replay_byte_identical.py

└── test_determinism_stress.py

### 1.D Contracts Frozen / Extended

Runtime behavior of Phase 0 schemas is fixed (no shape change, schema_version stays at 1.0):

- MemoryRecord insertion order: sorted by (event_timestamp, event_id). Tie-break by event_id lexicographic.

- MemoryQuery execution order: results in insertion order unless recent_n set, in which case the most recent N by insertion order.

- MemorySummary.cold_start: computed by memory_summarizer as matched_records < threshold, where threshold is a caller-supplied parameter. Canonical owner of the threshold is AdaptivePolicyGateConfig.min_records_for_shift (Phase 2). MemorySummary / memory_summarizer are pure consumers — they never persist a threshold constant of their own. In Phase 1 (no adaptive layer yet), callers pass 3 as placeholder default; starting in Phase 2, event_loop_c reads AdaptivePolicyGateConfig.min_records_for_shift and passes it down.

session_id generation (addresses owner point 4):

session_id = hashlib.sha256(

f"{seed}|{config_digest}|{event_stream_digest}|{initial_memory_digest}".encode()

).hexdigest()    # full 64-char hex, no truncation

No wall-clock input. No uuid4. If length ever becomes a UX concern, truncation is a display-only choice made by reporting code, never by the canonical id.

#### Determinism contract — internal vs serialization boundary (owner point 5)

| Stage | Precision policy |
| --- | --- |
| compute_total_cost, adapter math, memory aggregation arithmetic | Full Python float precision. No rounding. |
| SessionKPIs numeric fields in artifact | round(x, 4) at moment of serialization |
| outcome_store.summary() numeric fields | Already round(x, 4) at summary boundary (Path B); Phase 1 preserves |
| MemorySummary numeric fields | Full precision internally; serialized with round(x, 4) |
| AdaptivePolicyAdjustment.memory_evidence | Full precision for rule evaluation; rounded for recording |

Adaptive decision logic and cold-start threshold comparisons operate on un-rounded values. Only the final serialization step rounds. No downstream decision ever reads a rounded value back and branches on it.

#### Other determinism rules

- All dict iteration uses sorted(d.items()) or sorted(d.keys())

- All JSON serialization uses json.dumps(..., sort_keys=True, separators=(",", ":"))

- All JSONL lines end with \n, each line a complete JSON object

- All timestamps in records come from EventPayload.timestamp, never from system clock

### 1.E Tests to Add

- test_episodic_memory.py — append-only (no delete/update), query correctness per dimension and combination, empty memory → empty summary with cold_start=True, determinism.

- test_memory_summarizer.py — cold_start threshold boundary, auto_execute_success_rate == None when denominator is zero, action_type_distribution keys sorted.

- test_jsonl_store.py — append → reload byte-equal (including order), each line independently loadable, simulated crash mid-write still allows loading all complete prior lines.

- test_session_manager.py — session_id deterministic in inputs; each input change changes session_id; save → load → replay byte-identical.

- test_event_loop_c_wrapping.py — event_loop_c.run_session(mode=BASELINE_STATIC) produces SessionEventRecord.baseline_event_result byte-equal to direct run_event_loop; mode=PATH_C_COLD produces identical baseline_event_result too (no consumer yet); one MemoryRecord per event.

- test_replay_byte_identical.py — save artifact, load, replay, result byte-identical.

- test_determinism_stress.py — 10 fresh-process runs with same seed produce identical session_id and session_artifact; different seeds always yield different session_id.

- test_phase0_baseline_regression_phase1.py — Phase 0's fixture still byte-identical when reproduced via event_loop_c.run_session(mode=BASELINE_STATIC).

### 1.F Acceptance Criteria

#### Contract acceptance

- session_id derivation is full SHA-256 hex, no wall-clock inputs

- Full-precision internal computation; rounding only at serialization — documented in PATH_C_BOUNDARY.md

- SessionEventRecord correctly embeds unmodified baseline_event_result

- schema_versions dictionary in SessionArtifact records all component versions

#### Behavior acceptance

- scripts/run_session.py --seed 42 --mode BASELINE_STATIC --events-source demo_stream produces JSONL + JSON artifact

- Same command produces identical session_id on two separate runs

- Memory appends exactly one record per event

- mode=PATH_C_COLD in Phase 1 behaves identically to BASELINE_STATIC at decision level

#### Test acceptance

- All Phase 1 new tests pass

- Phase 0 snapshot tests still pass

- Path B 1040 tests still pass

#### Rollback / fallback acceptance

- If JSONL persistence fails at runtime, fall back to in-memory-only with a clear warning in SessionArtifact.notes; within-session behavior unaffected

- If event_loop_c produces any decision-level divergence from direct run_event_loop, Phase 1 is not accepted until fixed

- Default mode=BASELINE_STATIC means Path B execution path remains fully operational even if all Phase 1 Path C logic is broken

### 1.G Explicit Out-of-Scope

Adaptive policy; any code path where memory changes a decision; session comparison / eval harness; replan; correlator; agent-visible memory; cross-session memory merge strategies; UI.

# Phase 2 — Adaptive Policy Gate + Cold-Start Guard + Execution Contract Hardening

Timebox: ~10–12h

### 2.A Objective

Close the loop between memory and behavior, strictly within the policy gate layer. V2 agents untouched. GovernanceOutput untouched. Simultaneously harden the execution path so Path C's main route is metadata-validated, text-fallback forbidden (owner point 6).

### 2.B Files Touched (Path B — bounded additive)

| File | Change | Justification |
| --- | --- | --- |
| src/execution_adapters.py | Add require_metadata: bool = False to _parse_operational_type and execute_action. Default False preserves Path B. True: raise GovernanceActionParseError on missing/invalid metadata instead of fallback. | Owner point 6; Path B regression unaffected |

Not modified: policy_gate.decide_policy (signature and read-only-risk_level semantics preserved), event_loop.py (frozen), governance_agent.py (frozen), any agent (frozen). Adaptive behavior implemented by composition in new files.

### 2.C New Files

src/adaptive/

├── adaptive_schema.py         # Phase 0 classes; Phase 2 adds factory / rule registry

├── adaptive_policy_gate.py    # decide_policy_adaptive(...) — new function

├── adaptive_policy_config.py  # AdaptivePolicyGateConfig, default rules

├── cold_start.py              # Cold-start guard logic

└── preflight.py               # Governance metadata preflight validator

src/event_loop_c.py            # Extended to support PATH_C_COLD / PATH_C_WARM end-to-end

tests/

├── test_adaptive_policy_gate.py

├── test_adjustment_rules.py

├── test_cold_start_behavior.py

├── test_governance_meta_preflight.py

├── test_execution_metadata_mandatory.py

├── test_path_c_vs_baseline_divergence.py

└── test_adaptive_audit_trail.py

### 2.D Contracts Frozen / Extended

decide_policy_adaptive signature (new, stable from Phase 2 onward):

def decide_policy_adaptive(

governance_output: dict,

event_context: EventContext,

memory: EpisodicMemory,

config: AdaptivePolicyGateConfig,

) -> tuple[PolicyDecision, AdaptivePolicyAdjustment | None]:

"""

Returns (policy_decision, adjustment).

- policy_decision: same shape as Path B PolicyDecision. NO schema change.

- adjustment: None when no rule fired, else the full structured record.

"""

Key rule (enforces dual-track, owner point 8): decide_policy_adaptive NEVER writes into governance_output. It reads it and returns its own PolicyDecision plus a separately-returned AdaptivePolicyAdjustment. The caller (event_loop_c) places the adjustment into SessionEventRecord.adaptive_adjustment alongside — never instead of — the governance truth reference.

#### AdjustmentRule contract

- Pure function: (MemorySummary, event_context) → AdaptivePolicyAdjustment | None

- None means the rule did not fire

- Non-None adjustments have adjustment_type ∈ {UPGRADE_ONE_LEVEL, NO_ADJUSTMENT, COLD_START_FALLBACK}

- DOWNGRADE_* is not a permitted adjustment_type in Path C-min

#### Risk shift bounds

- One level at most: LOW → MEDIUM or MEDIUM → HIGH; never LOW → HIGH

- No downgrade direction in any rule

#### SessionEventRecord.policy_route_source (Phase 0 literal set, fixed)

- "baseline_static" — no adaptive consumer involved (mode=BASELINE_STATIC, or adaptive returned no-op)

- "adaptive_adjusted" — AdjustmentRule fired with non-None non-fallback adjustment

- "cold_start_fallback" — memory too sparse; static policy applied

#### Execution contract hardening (owner point 6) — Path C main path

- Step 1: preflight.validate_governance_meta(_governance_meta) runs before execute_action. Validates recommended_candidate_type is non-empty string, is one of 4 operational literals, recommended_candidate_id is non-empty. Raises GovernanceMetaPreflightError on failure.

- Step 2: execute_action(..., require_metadata=True) is used exclusively on Path C main path.

- Step 3: If preflight fails, event_loop_c records execution_status = "preflight_failed" exclusively in SessionEventRecord.effective_decision.execution_status and appends a diagnostic entry to SessionEventRecord.notes. The embedded baseline_event_result is never modified — "preflight_failed" is a Path C overlay value and has no representation in the Path B raw record. Compare and report layers surface this status from the overlay and count such events in events_failed.

#### Explicitly forbidden on Path C main path (frozen guarantee)

- Any reliance on governance_output["recommended_action"] text prefix parsing

- Any reliance on cost_summary, confidence_note, rationale_trace natural-language content for execution decisions

- Text fallback in _parse_operational_type (code path exists for Path B backward compat but require_metadata=True disables it for Path C)

### 2.E Tests to Add

- test_adaptive_policy_gate.py — warm memory + firing rule → UPGRADE_ONE_LEVEL; no fire → None; upgrade never jumps two levels.

- test_adjustment_rules.py — each rule is a pure function (same input → same output across repeated calls); memory_evidence non-empty and numerically correct.

- test_cold_start_behavior.py — parameterized on AdaptivePolicyGateConfig(min_records_for_shift=N): for any N, matched_records < N always produces COLD_START_FALLBACK with final route equal to the baseline static policy; matched_records == N is the first eligible sample size; the first N events of a Path C-cold session have policy_route_source in {baseline_static, cold_start_fallback} only. Test matrix must cover at least N=3 (default) and one other value (e.g. N=5) to prove the parameterization is real, not implicit on the number 3.

- test_governance_meta_preflight.py — missing recommended_candidate_type → error; empty string → error; forbidden token (AI, APPROVE) → error; valid metadata → pass.

- test_execution_metadata_mandatory.py — require_metadata=True + metadata absent → GovernanceActionParseError (no text fallback); require_metadata=True + valid metadata → success; require_metadata=False + metadata absent + valid text prefix → fallback still works (Path B regression guard).

- test_path_c_vs_baseline_divergence.py — seed EpisodicMemory with 10 poor-performing CARRIER_DELAY auto-execute records; run same event stream under BASELINE_STATIC and PATH_C_WARM; assert at least one event diverges; every divergent event has a non-None adaptive_adjustment. This is the R1 "plumbed but not consumed" reverse-validation test.

test_adaptive_audit_trail.py — structural explainability (addresses owner point 7):

  - rule_id non-empty and present in known rule registry

  - query_signature non-empty

  - memory_evidence contains at least one of matched_records, auto_execute_success_rate, sla_preservation_rate, and at least one value is numerically consistent with the referenced memory slice

  - pre_adjustment_risk ≠ post_adjustment_risk iff adjustment_type == "UPGRADE_ONE_LEVEL"

  - Replaying the rule's condition against the referenced memory slice reproduces the same fire/no-fire outcome

No length-based test. No string fuzzy-match. Explainability is a structural contract.

- test_phase2_baseline_regression.py — Phase 0 snapshot passes; Phase 1 replay passes; Path B 1040 tests pass; execute_action default behavior unchanged.

### 2.F Acceptance Criteria

#### Contract acceptance

- decide_policy_adaptive returns (PolicyDecision, AdaptivePolicyAdjustment | None) — never mutates inputs

- PolicyDecision schema from Path B unchanged

- governance_output["risk_level"] unchanged across all Path C code

- SessionEventRecord.adaptive_adjustment is the sole adjustment carrier

- GovernanceTruthRef and EffectiveDecisionRef are both present in every SessionEventRecord and clearly labeled

- Preflight validator exists and is invoked before every Path C execution

#### Behavior acceptance

- At least one test demonstrates PATH_C_WARM diverging from BASELINE_STATIC with an explainable adjustment (R1 validation)

- Cold-start first min_records_for_shift events (default min_records_for_shift=3): Path C-cold decision-byte-identical to baseline

- Path C main path never consumes recommended_action text prefix for execution routing

- Preflight failure produces preflight_failed status without crashing the session

#### Test acceptance

- All Phase 2 new tests pass

- Phase 0 and Phase 1 tests pass

- Path B 1040 tests pass

- Explainability structural test replay-verification succeeds for every recorded adjustment

#### Rollback / fallback acceptance

- Misbehaving AdjustmentRule → remove from AdaptivePolicyGateConfig.rules; others continue to work

- Cold-start guard fires too often → adjust min_records_for_shift via config; no code change

- Systemic decide_policy_adaptive issues → event_loop_c config downgrades mode to BASELINE_STATIC; Path B path fully operational

- require_metadata=True blocks legitimate governance output → identify non-conforming agent output shape; do not downgrade to False for Path C; fix metadata construction upstream

### 2.G Explicit Out-of-Scope

DOWNGRADE direction adjustments; event_type × action_type two-dimensional thresholds; any change to V2 agents or GovernanceOutput (permanent out-of-scope); replan; correlator; session eval harness (Phase 3).

# Phase 3 — Session Eval Harness + A/B Compare + Thesis-Aligned Reports

Timebox: ~8–10h

### 3.A Objective

Deliver Path C-min's external validation toolchain: three session modes with matched inputs; deterministic KPI computation; comparison report with clear traceability to adaptive_adjustment records; thesis-aligned narrative.

### 3.B Files Touched

Zero changes to Path B. Zero changes to Phase 1 and Phase 2 code. Phase 3 only adds new modules and tests.

### 3.C New Files

src/session/

├── kpi_calculator.py        # Deterministic KPI computation

└── session_compare.py       # Multi-session diff + structural summary

scripts/

├── session_eval_harness.py  # Orchestrates baseline + path_c_cold + path_c_warm

└── generate_thesis_report.py

tests/

├── test_kpi_calculator.py

├── test_session_compare.py

├── test_eval_harness_reproducible.py

└── test_thesis_report_generation.py

docs/

└── path_c_thesis_alignment.md

### 3.D Contracts Frozen / Extended

#### SessionKPIs v1.0 — terminology first (owner point 10)

All five terms below are computed over SessionEventRecord instances. execution_status is read from SessionEventRecord.effective_decision.execution_status (canonical overlay source), which in BASELINE_STATIC mode mirrors baseline_event_result["execution_status"] by construction, and in PATH_C_* modes additionally carries any Path-C-only overlay status (notably "preflight_failed").

| Term | Definition |
| --- | --- |
| events_observed | len(session.event_records) — every event that entered event_loop_c, regardless of status |
| events_with_outcome | Events where effective_decision.execution_status in {executed, executed_via_demo_override} AND effective_decision.action_taken is not None |
| events_skipped | Events where effective_decision.execution_status == "awaiting_human_review" — human path, no outcome |
| events_failed | Events where effective_decision.execution_status in {execution_failed, preflight_failed, unknown_route} |
| events_processed | events_observed − events_failed — events handled to a terminal state |

Note: events_observed = events_with_outcome + events_skipped + events_failed.

#### KPI definitions

| KPI | Numerator | Denominator | Zero-denominator policy |
| --- | --- | --- | --- |
| sla_preservation_rate | events_with_outcome where sla_impact.preserved == True | events_with_outcome | None if 0 |
| avg_cost_per_event | sum of cost_incurred over events_with_outcome | events_with_outcome | None if 0 |
| calibrated_autonomy_score | events where final_route==AUTO_EXECUTE AND in events_with_outcome AND SLA preserved | events where final_route==AUTO_EXECUTE AND in events_with_outcome | None if 0 |
| human_escalation_rate | events where final_route == HUMAN_REQUIRED | events_observed | Always defined |
| auto_execute_rate | events where final_route == AUTO_EXECUTE | events_observed | Always defined |

#### KPI data source locations (addresses owner point v2.1-C)

The KPI calculator must never guess which layer a field comes from. Each field used above has exactly one canonical source in a SessionEventRecord:

| Field used in KPI | Canonical source path | Notes |
| --- | --- | --- |
| execution_status | SessionEventRecord.effective_decision.execution_status | Overlay is canonical. In BASELINE_STATIC it mirrors baseline_event_result["execution_status"]; in PATH_C_* modes also carries overlay-only values such as preflight_failed. |
| final_route (used by auto_execute_rate, human_escalation_rate, calibrated_autonomy_score) | SessionEventRecord.effective_decision.final_route | Overlay is canonical. This is the route the system actually acted on after any adaptive adjustment, not the pre-adjustment route from Path B's policy_decision. |
| action_taken | SessionEventRecord.effective_decision.action_taken | Overlay mirrors the outcome's action when execution ran; None when routed to human or failed. |
| cost_incurred | baseline_event_result["execution_outcome"]["cost_incurred"] | From the Path B ExecutionOutcome (only defined for events_with_outcome). |
| sla_impact.preserved | baseline_event_result["execution_outcome"]["sla_impact"]["preserved"] | Same source scope as cost_incurred. |
| mode, policy_route_source | SessionEventRecord.mode, SessionEventRecord.policy_route_source | Pure Path C overlay fields. |
| adaptive_adjustment (for divergence linkage in compare report) | SessionEventRecord.adaptive_adjustment | None when no adjustment fired. |

Rule for the KPI calculator: when Path B and Path C fields could both carry an "execution status" or "route" value, read from the overlay (effective_decision). The baseline fields are referenced only for the two numeric outcome fields that are definitionally Path B's ownership (cost_incurred, sla_impact). Anywhere in the Phase 3 code where a KPI is computed, the source column above is the only sanctioned path.

#### Diagnostic metric added

| Diagnostic | Formula | Purpose |
| --- | --- | --- |
| known_outcome_coverage | events_with_outcome / events_observed | Fraction of session where SLA / cost KPIs have data; two sessions with vastly different coverage are not directly comparable |

#### KPI report segmentation

- cold_phase_kpis over events 1..min_records_for_shift (default min_records_for_shift=3)

- warm_phase_kpis over events min_records_for_shift+1..end

- overall_kpis over all events

- All three segments reported side by side

#### SessionCompareReport v1.0 shape

{

"schema_version": "1.0",

"sessions_compared": ["baseline_static", "path_c_cold", "path_c_warm"],

"kpi_matrix": {

"cold_phase": { <kpi_name>: {<mode>: value} },

"warm_phase": { <kpi_name>: {<mode>: value} },

"overall":    { <kpi_name>: {<mode>: value} }

},

"deltas": {

"path_c_cold_minus_baseline": { <kpi_name>: delta_or_null },

"path_c_warm_minus_baseline": { <kpi_name>: delta_or_null }

},

"diverged_events": [

{ "event_id": ..., "mode_a": ..., "mode_b": ...,

"route_a": ..., "route_b": ...,

"adjustment_ref": <AdaptivePolicyAdjustment> | None }

],

"thesis_claim_support": {

"claim": "Path C extends calibrated supervision into a temporally adaptive semi-autonomy loop.",

"warm_calibrated_autonomy_delta": <float | null>,

"warm_sla_preservation_delta": <float | null>,

"warm_cost_delta": <float | null>,

"supports_claim": <bool | null>,

"notes": <str>

}

}

### 3.E Tests to Add

- test_kpi_calculator.py — hand-constructed SessionEventRecord sequences produce KPIs exact to 4 decimal places; zero-denominator returns None not 0.0; cold/warm segmentation correct.

- test_session_compare.py — comparing a session to itself: all deltas 0.0, diverged_events == []; two sessions with known divergence correctly identified and linked to AdaptivePolicyAdjustment.

test_eval_harness_reproducible.py — session_eval_harness.py on the same seed/input produces byte-identical artifacts across runs.

Fixed version of owner point 9 — cold-run identity claim:

  - For a session of min_records_for_shift events or fewer (default min_records_for_shift=3), BASELINE_STATIC and PATH_C_COLD produce byte-identical baseline_event_result sequences. Their overall KPIs are therefore identical.

  - For a session of more than min_records_for_shift events, BASELINE_STATIC and PATH_C_COLD produce identical decisions in the cold phase only. In the warm phase (events after index min_records_for_shift), PATH_C_COLD may diverge because memory has accumulated enough records to trigger rules.

  - The test asserts the cold-phase byte-identity claim, not the whole-session identity claim.

- test_thesis_report_generation.py — markdown contains three-column KPI table, diverged events list linked by event_id to adjustment records, a "Relation to calibrated supervision thesis" paragraph with concrete numbers, artifacts byte-reproducible under fixed seed.

- test_phase3_full_regression.py — Phase 0/1/2 tests pass; Path B 1040 tests pass.

### 3.F Acceptance Criteria

#### Contract acceptance

- SessionKPIs matches frozen 1.0 schema

- SessionCompareReport matches frozen 1.0 schema

- known_outcome_coverage present in every report

- thesis_claim_support block produced for every compare report

- All numeric values rounded at serialization, full precision internally

#### Behavior acceptance

- python scripts/session_eval_harness.py --seed 42 --events-source demo_stream --out-dir runs/phase3/ produces 3 session artifacts + 3 JSONL files + 1 compare report + 1 thesis markdown

- Same command on a fresh clone produces byte-identical artifacts

- For session length ≤ cold-start boundary: BASELINE_STATIC ≡ PATH_C_COLD byte-identical

- For longer sessions: cold-phase events are decision-byte-identical between the two modes

#### Test acceptance

- All Phase 3 new tests pass

- Phase 0, 1, 2 tests pass

- Path B 1040 tests pass

#### Rollback / fallback acceptance

- PATH_C_WARM fails to improve calibrated_autonomy_score vs baseline → this is NOT a rollback trigger. Compare report faithfully records the result; thesis_claim_support.supports_claim = False with explanatory notes. Thesis honesty requires reporting real outcomes, not re-engineering rules to force an improvement.

- KPI calculation bug → Phase 3 can defer while Phase 2's adaptive behavior is still correct and owner-verifiable via direct artifact inspection

- Eval harness CLI fails → individual run_session.py calls (from Phase 1) still work as interactive fallback

### 3.G Explicit Out-of-Scope

React / any UI; replan; correlator; agent-visible memory; cross-session cumulative memory automatic comparison; any non-deterministic statistical method (bootstrap / Monte Carlo).

# Post-Phase-3 Next Steps / Backlog

After Phase 3 ships, Path C-min is complete. The following items are explicitly out of Path C-min scope and require independent owner scoping before any of them starts. None of them has an implementation plan in this roadmap.

| Item | One-line scope | Key gating concern |
| --- | --- | --- |
| B1. Replan loop | Trigger re-reasoning when realized cost deviates significantly from expected | Requires first defining an expected_cost_range contract derived only from structured cost_output, never from natural-language cost_summary |
| B2. Event correlator | Detect co-occurrence patterns across recent events; emit compound alerts | Decision needed on whether to extend EventType enum (breaks closed-set Path B assumption) or represent correlation only as correlation_context sideband |
| B3. Cross-session cumulative memory | Multi-session merge, warm-start policy, dedupe rules | Needs explicit merge / append / dedupe semantics and PATH_C_WARM prior-memory loading mechanics |
| B4. Agent-visible episodic memory experiment branch | Let agents read memory summaries, explicitly as an experiment branch | Independent of Path C-min. Path C-min deliberately restricts memory consumers to the policy gate layer. This branch requires separate owner decision, its own scope doc, and must not merge into Path C mainline without a boundary review — it would otherwise violate policy-only learning injection. |
| B5. React dashboard / frontend product surface | Event timeline UI, decision review workspace, session comparison visualization | Product-surface work; should consume frozen Path C-min contracts read-only; no new decision logic in frontend code |

Backlog governance rule: Any future branch implementing B1–B5 opens as a clearly-labeled feature branch (e.g. feature/path-c-replan, feature/path-c-agent-memory-experiment), must not merge into main until its own boundary document and scope are owner-approved, and must preserve the entire Path C-min Contract Integrity Checklist.

# Contract Integrity Checklist

Each Phase's gate review must pass all 7 categories below. Any failure blocks entry to the next Phase.

### 1. Truth Boundary

- Path C directories (src/learning/, src/adaptive/, src/session/, src/outcome_persistence/, src/event_loop_c.py) contain zero import evaluation statements

- Same directories contain zero import action_code_mapper statements

- Same directories contain zero open("data/cases/...") or equivalent-path read statements

- Research Core modules contain zero imports from any Path C package

- test_path_c_import_topology.py passes

- 20 oracle-case evaluation matrix byte-identical to Phase 0 baseline fixture in every subsequent Phase

### 2. Layer Separation

- MemoryRecord.action_taken accepts only operational values or None; never AI/ALT1/ALT2 or APPROVE/VERIFY/OVERRIDE

- AdaptivePolicyAdjustment.pre_adjustment_risk / post_adjustment_risk accept only LOW / MEDIUM / HIGH

- EffectiveDecisionRef.final_route accepts only AUTO_EXECUTE / HUMAN_REQUIRED

- Every Path C enum field has a Pydantic validator rejecting cross-layer tokens

- SessionEventRecord always carries both GovernanceTruthRef and EffectiveDecisionRef; no code path collapses them into one value

### 3. Deterministic Replay

- No datetime.now(), datetime.utcnow(), time.time() in any Path C source file

- No uuid.uuid4() in any Path C source file

- All dict iteration uses sorted(d.items()) or sorted(d.keys())

- All JSON serialization uses json.dumps(..., sort_keys=True, separators=(",", ":"))

- round(x, 4) appears only in serialization paths — never in decision logic

- session_id is full SHA-256 hex; no wall-clock input

- Phase 0 baseline snapshot tests pass at end of every subsequent Phase

- test_determinism_stress.py passes

### 4. Policy-only Learning Injection

- V2 agents (operations_agent.py, cost_agent.py, governance_agent.py) have zero line changes across Path C-min

- GovernanceOutput 8-field shape and semantics unchanged

- governance_output["risk_level"] value never overwritten by adaptive code

- scenario_context["outcome_summary"] still Path B's summary on main Path C path; learning does not inject through this channel

- Learning signals reach the system only through decide_policy_adaptive(memory=...) parameters

- Zero agent prompt templates read from memory or learning state

### 5. No New Mutation Style (owner point 11)

- Existing mutation discipline — _run_patches draft-copy/validate/commit pattern plus existing apply_action discipline — remains the only way TwinState changes

- Path C introduces no in-place field assignment (e.g. state.carriers[x].transit_time_hours += 5) anywhere

- Any Path C code needing a state snapshot uses model_copy(deep=True) + validation + commit, or reads immutable references only

- EpisodicMemory, OutcomeStore, SessionArtifact are append-only or immutable from outside; no update / delete / replace methods

- No new mutation helper is introduced in twin_state.py during Path C-min

### 6. No Schema Drift Without Version Bump

- Every schema has a schema_version field

- PATH_C_SCHEMA_REGISTRY.md lists all schemas with current version and complete field lists

- Every schema-changing PR updates registry + corresponding fixture + frozen-schema test in the same commit

- Versioning Policy rules followed for MINOR vs MAJOR bumps

- CI enforces registry-vs-model_fields consistency

### 7. No New Dependency on Free-Text Parsing for Execution-Critical Path

- Path C main execution path runs execute_action(..., require_metadata=True) exclusively

- Path C main path runs preflight.validate_governance_meta(...) before every execution call

- Text-fallback in _parse_operational_type available only for Path B backward compatibility; never invoked from Path C main path

- No Path C logic parses cost_summary, confidence_note, rationale_trace, or recommended_action string content to extract decision-relevant values

- All Path C decision inputs are structured fields (enum values, numeric fields from MemorySummary, frozen schema fields)

- test_execution_metadata_mandatory.py and test_governance_meta_preflight.py pass in every subsequent Phase

End of Path C Roadmap v2.1. Next artifact (if owner approves): Phase 0 file-level PR plan — concrete class skeletons, precise test function signatures, exact patch for the two Path B additive changes.